Project Progress Rate

* 46% Done

Progress Detail

* We finished making the basic codes for vibration sensor and pi camera as the schedule
* The problem of sensor was not solved yet

Delay Progress

* There is no delay

Additional Problems

* It was hard to use of the functions of Mobil such as GPS
* It should be able to check its working with LED

Problem Solution

* To buy GPS Sensor and use it
* To find suitable value of resistor
* Add LED into small circuit for checking its work

Budget Issue

* Increment

15.99 CAD+ 2.1(Tax) expected for GPS Sensor

- base on amazon price

* Extra Things

Considering using GPS on Raspberry PI